Internet of Things (IoT) Progress Report

| Resource / Key Personnel | Ashley Nicole N. Villanueva |
| --- | --- |
| Project Name | Real-Time IoT Atmospheric Monitoring for Student Dining Areas |
| Progress Report No. | 2 |
| Reporting Period | February 19-23, 2026 |

Summary of Activities

| # | Activity | % Complete | Results / Issues |
| --- | --- | --- | --- |
| 1 | UI Dashboard Redesigning | 100% | Redesigned the UI Dashboard that is already in coded version. |
| 2 | UI Dashboard Design Coded using HTML, CSS, and JavaScript | 95% | Not yet fully completed as we are still in discussion about the chart and live monitoring contents that will be displayed. |
| 3 | UI Connection with the backend | 0% | Not yet finalized and currently in discussion with the group members, although hardware components are in progress and the backend as well. |

Section 1: Activities and Progress Report

Activity: UI Dashboard Redesigning

Description: Still I used HTML, CSS, and JavaScript for the designing. Also, I redesigned the whole UI dashboard since the main contents are finalized already but the chart content and real-time or live monitoring are yet to be finalized.

Activity: UI Dashboard Design Coded using HTML, CSS, and JavaScript

Description: Coded using VSCode with Figma as the prototype reference. The chart and and live monitoring are still not finalized or if we can implement the hardware components for those contents.

Activity: UI Connection with the backend

Description: The UI is almost done since the two contents (chart and live monitoring of hours) are the only ones that are not yet finalized. As for the connection of the backend with the UI is not yet connected, but both backend and hardware components are already in progress.

Section 2: Risks, Issues, and Challenges

Issues

Nothing serious yet since the UI, backend, and the hardware components are not yet connected.

Risks

The backend and hardware components maybe hard to implement as we are still studying and researching on how to make the connection with the dashboard, backend, and hardware.

Challenges

No serious challenges experienced yet regarding the UI design, except the data finalization.

Section 3: Next Steps

Data that will be displayed in the dashboard will be finalized already, and maybe a connection with the backend will be implemented slowly but surely.

Prepared by:

Ashley Nicole N. Villanueva